**Squad x Ole Meeting #2**

Minutes of meeting held in SOE/SOSS CR B1-2 on Thursday, 10/01/2019 at 6.46pm

|  |  |  |
| --- | --- | --- |
| Present: | Hani ‘Aiman | Scribe |
|  | Nur Hazirah |  |
|  | Nurfarihin |  |
|  | Yiting |  |
|  |  |  |
| Absentees: | Sravani |
| (with apologies) | WeiEn |

Hani called the meeting to order at 7.00pm.

|  |  |  |
| --- | --- | --- |
| **S/N** | **Item** | **Action** |
| **1.** | **Apologies for absence** |  |
|  | Sravani and WeiEn were absent with apologies |  |
| **2.** | **Admin Web Portal Update** |  |
|  | * FAQ   + Have a pre-set question * Ask Ole!   + A form for users to ask their question * Users   + Send users email if they are deleted * Allow CRUD for FAQ and Ask Ole! | Farihin |
| **3.** | **Mobile Update** |  |
|  | * Sign-up   + First time users after signing up is directed to the homepage instead of sign-in   + Send users an SMS verification to ensure that they do not sign-up using multiple numbers     - Verify for international numbers as well * Buttons (e.g: “Join Public League”) should be bigger to attract * Ads   + Leave 10mm/1cm space for ads to work behind | WeiEn & Hazirah  Yiting, Srav & Hani |
| **4.** | **Others** |  |
|  | * Target Group: 13-year-old and above * Double It: To keep * Man of the Match: Additional prediction * AWS: Credit card details for AWS to be transferred to Ole team’s account |  |
| **5.** | **Any other matters** |  |
|  | * 19 Jan 2019: UI walk-through of application until Public League Prediction * 24 Jan 2019: Subsequent UI update * 31 Jan 2019:   + Complete Public League and Creation of Private League   + Infographic for research | All to note |
| **6.** | **Date of next meeting** |  |
|  | To be confirmed via WhatsApp | All to note |

Hani closed the meeting at 9.00pm.

Recorded by:

Hani ‘Aiman

Project Manager

10/01/2019

Confirmed by:

Nur Hazirah

Back-end Developer

10/01/2019