**FYP Meeting #4**

Minutes of meeting held in SOE/SOSS GSR 2-8 on Friday, 21/11/2018 at 7.30pm

|  |  |  |
| --- | --- | --- |
| Present: |  |  |
|  | Nur Hazirah | Scribe |
|  | Sravani |  |
|  | Nurfarihin |  |
|  | Yiting |  |
|  | Wei En  Hani ‘Aiman |  |
|  |  |  |
| Absentees: |  |
| (with apologies) |  |

Hani called the meeting to order at 7.30pm.

|  |  |  |
| --- | --- | --- |
| **S/N** | **Item** | **Action** |
| **1** | **Meeting Appointments**  Meeting with Supervisor (Sem 2) weekly/ bi-weekly   * Monday 10am (PREFERRED) * Tuesday 10am * Wednesday 10am   Meeting with Client (Bi-weekly)   * Tuesday 7pm   Group meeting   * Monday 10am * Wednesday 10am |  |
| **2** | **Research on gambling and possibly do a survey**   * Our final stand: This app does not encourage betting * Age demographics of the app (based on survey) * Side effects of betting * Create survey |  |
| **3** | **Updates on schedule – Current Iteration 5**   * Bug fixing * UT on 14 Dec, Web and App (with client) * Syncing database for the web and app (accessing database) |  |
| **4** | **X-factor**   * Testers * User created and join (150 users)   + 75 users by mid terms   + 75 users by finals * Make 1 match score and specials public league prediction * More requirements to be added |  |
| **5** | **APP/ WEB ADMIN/ SQL**   * Correct the sql statements to make sure its case sensitive (especially the part on username) * How do we make calls to the API during a match (for the web backend)? * Possibly enhance the web functions   + View scoreboard * Enhance the front-end of the mobile app (on the public league) by client meeting |  |
| **6** | **Test Case/ Bug Metric**   * Web admin functionalities test cases * Record the bugs that you find, after every coding session and record down in the bug metric |  |
| **7** | **Next Group Meeting: 12/12/2018** |  |
| **8** | **Things to be done by 14/12/2018**   * Mobile App: front-end (based on acceptance) * Web: change the team IDs to team names * Database: Syncing between web and mobile * Research on gambling and possibly do a survey * Test cases based on acceptance functions * Update schedule and wiki | Yi-ting  Farihin  Farihin/Hazirah/Wei En  Everyone  Srav  Hani |

Hani closed the meeting at 9.00pm.

**Recorded by:**

Nur Hazirah

Back-end Developer / Assistant

21/11/2018

**Confirmed by:**

Hani ‘Aiman

Project Manager

21/11/2018